SOP Questionnaire: Project Management

Purpose: Help us document and improve your standard operating procedures. Be as detailed as possible — the more specific your answers, the better our SOPs will be. If a question doesn't apply, write "N/A" and explain why. If you're unsure, give your best understanding and flag it. Time estimate: 60–90 minutes (this is the longest questionnaire because PMs touch the full lifecycle) Tip: For each question, think about what you'd tell a new PM on their first day. That's the level of detail we're after.

# Section 1: Your Role & Responsibilities

1.1  What is your job title, and how long have you been in this role at PB?

1.2  How many active projects do you typically manage at once? What's the comfortable number vs the "too many" number?

1.3  What are the top 5 things you are personally responsible for? What are you the "last line of defense" on?

1.4  Where does your ownership start (what triggers you to pick up a project) and where does it end (what's the final thing you do before it's off your plate)?

1.5  What parts of the process do you own end-to-end vs coordinate with other teams?

1.6  Are there tasks that officially belong to another team but you end up doing regularly? What and why?

1.7  What gets deprioritized when you're overloaded? What's the first thing to slip?

1.8  How do you triage your day when everything feels urgent?

# Section 2: Deal Intake & Initial Review

2.1  How are you notified that a new project has been assigned to you? What system, what notification?

2.2  What's the first thing you do when a new deal lands on your desk? Walk us through the first 15 minutes.

2.3  What do you review on the deal record? What specific fields, documents, and notes do you check?

2.4  What makes a deal "ready" for you to start working on? What's the minimum viable set of information?

2.5  What are the most common problems with deals when they arrive from sales? List the top 5.

2.6  When a deal isn't ready, what do you do? Who do you go to? How do you track that it needs something?

2.7  Do you have a formal intake checklist, or is it from memory? If from memory, what would be on the checklist?

2.8  How do you prioritize new deals against your existing workload? What factors matter?

2.9  What's the first communication you have with the customer? When does it happen and what do you say?

2.10  What deal properties do you fill in or update during intake?

# Section 3: Site Survey Coordination

3.1  How do you determine if a site survey is needed? Is it always needed?

3.2  Walk us through the exact steps to get a survey scheduled — what system, what clicks, what info?

3.3  How do you coordinate survey timing with the customer? With the survey crew?

3.4  What special instructions or notes do you provide for the survey crew? How do you communicate them?

3.5  How do you know when the survey is done? Who notifies you and how?

3.6  What do you review from the survey results? What are you looking for? What makes you raise a flag?

3.7  What problems come back from surveys most often (access issues, shading, roof condition, etc.)? How do you handle each one?

3.8  When does a project need a re-survey? What triggers it? How often does that happen?

3.9  What's the target timeline from deal intake to survey complete? What actually happens?

3.10  What's your involvement during the survey itself? Do you attend? Monitor? Wait for results?

# Section 4: Design & Engineering

4.1  After the survey, what triggers the design process to start? Do you request it, or does it happen automatically?

4.2  How do you communicate design requirements or customer preferences to the design team? What info do they need from you?

4.3  How do you track the status of design work? What system? How do you know where things stand?

4.4  What does "design complete" mean to you? What do you check or verify?

4.5  How do you review the plan set? What are you looking for that the design team might have missed?

4.6  When do design revisions happen? What triggers them? How do you request one?

4.7  How do you track revision counts and types (DA revision, permit revision, IC revision, as-built)?

4.8  What's the average time from survey complete to design complete? What causes delays?

4.9  How do you handle a disagreement with the design team about what should be on the plans?

4.10  What design-related information do you communicate to the customer? When and how?

# Section 5: Design Approval (DA)

5.1  When is the DA ready to send to the customer? What has to be true?

5.2  Walk us through exactly how you send a DA — what system, what format, what documents are included?

5.3  What do you explain to the customer about the DA? How do you walk them through it?

5.4  How do you track whether the DA has been sent, viewed, and signed?

5.5  What's the target timeline from DA sent to DA signed? What actually happens?

5.6  What do you do when a customer doesn't respond to the DA? What's the follow-up cadence?

5.7  When a customer rejects the DA or requests changes, what's the process? How do you triage "reasonable" vs "unreasonable" change requests?

5.8  How do change requests flow back to the design team? What info do you provide?

5.9  What happens after DA is signed? What systems do you update? What's triggered next?

5.10  What's the most painful part of the DA process? What would you fix?

# Section 6: Permitting

6.1  What's your role in the permitting process? What do you do vs what does the permitting team do?

6.2  How do you know when a permit application has been submitted? How do you track status?

6.3  What AHJ-specific knowledge do you need? How do you keep track of different jurisdiction requirements?

6.4  What are the most common reasons permits get rejected or require corrections?

6.5  When a permit correction is needed, what's the process? How long does it typically take?

6.6  How do you communicate permitting status to the customer?

6.7  What's the target timeline from DA signed to permit approved? What's the range you actually see?

6.8  What are the biggest bottlenecks in permitting? What jurisdictions are the hardest?

6.9  How do you handle expediting a permit when it's taking too long?

6.10  What do you wish the permitting team handled differently?

# Section 7: Interconnection

7.1  What's your role in the interconnection process? What do you do vs what does the permitting/IC team do?

7.2  How is the interconnection application submitted? What info is needed?

7.3  How do you track IC status? What system?

7.4  What are the common problems with interconnection applications? Rejections, corrections, utility delays?

7.5  How do you handle utility-specific requirements (different utilities have different processes)?

7.6  What's the target timeline for IC approval? What causes delays?

7.7  When IC is approved, what do you do next? What does that unlock?

7.8  How does IC status interact with construction scheduling? Can you build before IC approval?

# Section 8: Ready to Build (RTB) Gate

8.1  What has to be true for a project to be declared "Ready to Build"? List every requirement.

8.2  Is there a formal RTB checklist, or do you check in your head? If in your head, what's on it?

8.3  Who reviews and approves RTB status? Is it just you, or does someone else sign off?

8.4  What are the most common blockers at the RTB gate? How do you resolve them?

8.5  When do you flag a project as RTB? How do you update it in the system?

8.6  What happens to a project that's been stuck at the RTB gate for too long? What's the escalation?

8.7  How do you communicate RTB status to the ops/scheduling team?

8.8  How do you communicate upcoming install readiness to the customer?

# Section 9: Construction / Installation

9.1  What's your role on construction day? What do you do before, during, and after?

9.2  How much lead time do you get before a project is scheduled for install? Is that enough?

9.3  How do you prepare the customer for install day? What do they need to know/do?

9.4  How are you notified if something goes wrong on install day (missing equipment, roof issue, customer not home, weather)?

9.5  What decisions are you empowered to make on install day vs what needs to be escalated?

9.6  What do you review after install is complete? What does "install complete" mean to you?

9.7  What are the most common post-install issues you deal with?

9.8  How do you handle a partial install (crew couldn't finish in one day)?

9.9  What's the customer communication after install? Same day? Next day? What do you say?

# Section 10: Inspections

10.1  Who schedules the inspection? How is the inspection date communicated?

10.2  What do you do to prepare for an inspection? Is there a pre-inspection check?

10.3  How are you notified of inspection results (pass/fail)?

10.4  When an inspection fails, what's the process? Who's responsible for corrections? How do you re-schedule?

10.5  What are the most common inspection failure reasons?

10.6  How do you communicate inspection results to the customer?

10.7  What jurisdictions are the hardest for inspections? Why?

# Section 11: PTO (Permission to Operate)

11.1  What triggers the PTO application? What has to be complete?

11.2  Who submits the PTO application? What's your role in it?

11.3  How do you track PTO status? What system?

11.4  What's the typical timeline from inspection pass to PTO granted? What's the range?

11.5  What problems occur during the PTO process? What causes delays?

11.6  How do you notify the customer when PTO is granted? What do you tell them about turning on the system?

11.7  What utility-specific PTO quirks do you need to know?

# Section 12: Project Closeout

12.1  What is the complete list of things that must be done to "close out" a project?

12.2  Walk us through your closeout process step by step.

12.3  What systems need to be updated at closeout? What status changes, what fields?

12.4  What documents need to be finalized and stored? Where?

12.5  How do you verify that everything is complete before closing? Is there a checklist?

12.6  What commonly gets missed during closeout?

12.7  What's the final customer communication? What do they receive?

12.8  How long does closeout typically take after PTO? What causes delays?

12.9  When do you consider a project truly "done"? What's the last thing you do?

# Section 13: Customer Communication Throughout

13.1  Map out every touchpoint where you communicate with the customer, from intake to closeout. What's the trigger, method, and message for each one?

13.2  How do you handle a customer who calls/emails constantly for updates?

13.3  How do you handle a customer who goes completely silent?

13.4  What templates or scripts do you use? Where are they stored?

13.5  When do you make proactive calls vs reactive responses?

13.6  How do you set and manage timeline expectations? What do you say when things are delayed?

13.7  What's the escalation path when a customer is unhappy? Who gets involved and when?

13.8  Do you use text messaging with customers? What tool? For what situations?

# Section 14: HubSpot & Deal Record Management

14.1  Walk us through your typical HubSpot workflow when you log in each morning.

14.2  What views, filters, or dashboards do you rely on most?

14.3  What deal properties do you update most frequently? At what stages?

14.4  How do you use tasks in HubSpot? What task types do you create? For yourself vs others?

14.5  How do you log activities and notes? How consistently? What format?

14.6  What reporting do you pull? For yourself, for your manager, for the team?

14.7  What's missing from HubSpot that you wish was there?

14.8  What's redundant or confusing in HubSpot?

14.9  What workarounds do you use because the system doesn't support what you need?

# Section 15: Collaboration & Handoffs

15.1  List every team you regularly interact with. For each: what information flows to them, what flows back, and through what channel?

15.2  Where do handoffs break down most often? What information gets lost?

15.3  How do you communicate with the design team? Method, frequency, formality.

15.4  How do you communicate with the ops/scheduling team? Method, frequency, formality.

15.5  How do you communicate with the permitting team? Method, frequency, formality.

15.6  How do you communicate with field crews? Do you communicate directly or through ops?

15.7  What cross-team meetings or syncs do you participate in? What's discussed?

15.8  When you need something from another team urgently, what do you do?

# Section 16: Tools & Systems

16.1  List every tool/system you use in a typical week. For each: what you use it for, how critical it is (1–5), how well it works (1–5).

16.2  What information do you have to enter in multiple places?

16.3  What reports or data do you wish you had easy access to?

16.4  What tools do other teams use that you wish you could see into?

# Section 17: Exceptions, Edge Cases & Problem Projects

17.1  What are the top 5 "weird situations" that don't follow the normal process? How do you handle each?

17.2  How do you handle a project that's been stuck for weeks or months? What's the process for un-sticking it?

17.3  How do you handle a project that needs to go on hold? What triggers a hold? How do you resume?

17.4  How do you handle a cancellation? What's the process? What systems need updating?

17.5  New construction projects — how does the process differ from standard residential?

17.6  Battery/storage add-ons — what's different about those projects?

17.7  Roof replacement + solar — how does that coordination work?

17.8  Projects with HOA requirements — what extra steps are involved?

17.9  Describe the most difficult project you've managed in the last year. What made it hard? What would have helped?

# Section 18: Metrics, Goals & Self-Management

18.1  What KPIs or metrics are you measured on?

18.2  How do you track your own pipeline and workload? Personal spreadsheets, HubSpot views, something else?

18.3  What does a "good week" look like for you in terms of measurable output?

18.4  What metrics would help you manage your projects better that you don't currently have?

18.5  How do you forecast which projects will hit which milestones this week/month?

# Section 19: Training & Onboarding

19.1  If a new PM started tomorrow, what would they need to know in the first week?

19.2  What was the hardest part of the job to learn? What took the longest to get right?

19.3  What existing documentation or training materials exist? How accurate are they?

19.4  What tribal knowledge do you have that isn't written down anywhere?

19.5  What would a "PM playbook" need to contain to be genuinely useful?

# Section 20: Open Floor

20.1  What's the single biggest inefficiency in the current PM process?

20.2  What process or rule exists that nobody actually follows? Why not?

20.3  What works really well that we should protect and preserve?

20.4  What would you change first if you had a magic wand?

20.5  Is there anything we didn't ask about that you think is critical to document?

Thank you for taking the time. Your answers directly shape the SOPs that the entire team will rely on. The more detail you provide, the more useful those documents will be.